## Slide 1: StandardML - Codex
Project Status Overview

## Slide 2: Why This Project Exists
transmission error is a key reducer accuracy signal
the repository targets both predictive accuracy and engineering usability
deployment realism matters, especially for future TwinCAT / PLC paths

## Slide 3: Current Repository Identity
no longer a single-model prototype
now a structured TE modeling program
includes training, validation, smoke-test, campaign, report, and guide layers

## Slide 4: What Has Already Been Built
validated TE dataset workflow
shared training and verification infrastructure
styled PDF reporting pipeline
campaign planning and campaign-results discipline
educational guides and NotebookLM source packages

## Slide 5: Implemented Model Families
feedforward
harmonic_regression
periodic_mlp
residual_harmonic_mlp
tree
Each family now lives inside the same artifact and evaluation structure.

## Slide 6: Best Current Results
Family | Best Test MAE [deg]
tree | 0.002885
residual_harmonic_mlp | 0.003152
feedforward | 0.003301
periodic_mlp | 0.003317
harmonic_regression | 0.020782

## Slide 7: Main Technical Conclusion
the current global leader is still hist_gradient_boosting
the strongest neural direction is now residual_harmonic_mlp
harmonic regression remains valuable mainly as a structured reference

## Slide 8: Why The Work Was Done This Way
structured baselines before heavier models
shared infrastructure before broad family expansion
reporting discipline before large campaign growth
documentation and explainability treated as core project assets

## Slide 9: Documentation And Communication Layer
GitHub-facing README
doc/README.md documentation index
canonical guides with PDFs
NotebookLM source packages for video-oriented reuse
repository-owned Codex skills and subagents

## Slide 10: Current Objectives
keep model comparison honest through registries and campaign reports
preserve residual harmonic as the main neural branch
open the TwinCAT deployment evaluation track carefully
prepare the transition to Wave 2 temporal models

## Slide 11: Important Open Gaps
neural models have not yet overtaken the tree leader
temporal families are still pending
deployment evaluation is planned but not yet executed
the live backlog needs synchronization with the latest delivered reports

## Slide 12: Recommended Next Steps
1. update the live backlog and running-state view 2. formalize the TwinCAT deployment evaluation branch 3. keep the residual winner as the neural reference anchor 4. prepare Wave 2 temporal implementation 5. preserve the current documentation and reporting discipline

## Slide 13: Strategic Takeaway
The repository has already built the foundation and the first serious comparison layer.
The next question is no longer whether the project can run structured TE experiments.
The next question is which direction should be promoted next without losing deployment realism, documentation quality, and comparison discipline.